Sprint 1-B

Project: Smart Assignment Tracker System

Group 2

Team members:

Josh Rokusek

Jake Blandina

Joseph Woolf

Jarrod Gilligan

(Sprint 1)

Sprint Goals

The primary goals for Sprint 1 were to establish the project foundation and ensure all team members could collaborate using GitHub. This included confirming repository access, learning how to clone, pull, and push updates, and updating the README file with project details and team member names.

Another major goal was to begin development by creating the core system classes based on the ER diagram, including Student, Course, Assignment, and Reminder. These classes reflect the system structure shown in the project design.

The sprint also focused on implementing relationships between these classes (Student → Courses, Course → Assignments, Assignment → Reminders) and verifying that objects could be created and linked without errors.

Finally, Sprint 1 aimed to implement the first layer of working functionality for the Smart Assignment Tracker. By the end of the sprint, the team completed the ability to add courses, add assignments, view assignment lists, and mark assignments as complete through a working C# console application.

Sprint Backlog

The following backlog outlines the tasks required to achieve the sprint 1 goals and reflects the progress completed for the Smart Assignment Tracker system

Setup / Environment

- Completed: Ensure all team members have access to the GitHub repository

- Completed: Confirm ability to clone, commit, and push changes

- Completed: Set up C# development environment (VS Code / Visual Studio)

- Completed: Verify project builds and runs

Documentation

- Completed: Update README with project description

- Completed: Add team member names

- Completed: Maintain organized project structure

Core Classes (from ER Diagram)

- Completed: Create Student class

- Completed: Create Course class

- Completed: Create Assignment class

- Completed: Create Reminder class

Class Attributes

- Completed: Student: ID, Name, Email

- Completed: Course: ID, StudentID, CourseName, Instructor

- Completed: Assignment: ID, CourseID, Title, DueDate, Status

- Completed: Reminder: ID, AssignmentID, ReminderDate, NotificationType

Relationships

- Completed: Student → multiple Courses

- Completed: Course → multiple Assignments

- Completed: Assignment → multiple Reminders

Core Functionality

- Completed: Add course feature

- Completed: Add assignment feature

- Completed: View assignments list

- Completed: Link assignments to courses

- Completed: Display assignment title, due date, and status

System Logic

- Completed: Store data using lists or collections

- Completed: Track assignment details (title, due date, status)

- Completed: Ensure correct linking between objects

Interface / Navigation (from Wireframe)

- In Progress: Dashboard view

- In Progress: Courses screen

- In Progress: Assignments screen

- In Progress: Reminders screen

- In Progress: Profile screen

Testing / Validation

- Completed: Test creation of Student, Course, Assignment, Reminder objects

- Completed: Test relationships between objects

- Completed: Test add-course functionality

- Completed: Test add-assignment functionality

- Completed: Test assignment list display

- Completed: Verify program runs without errors

- Completed: Confirm GitHub commits and pushes work correctly

Stretch Goals (if time permits)

- Not Started: Add edit/delete assignment functionality

- Not Started: Mark assignments as complete

- Not Started: Add reminder functionality

- Not Started: Improve navigation and console output

Retrospective

- What went well during this sprint?

Overall, the team did a good job establishing the project foundation and setting up the development environment. We successfully created the GitHub repository, added all team members, and confirmed that everyone could clone, commit, and push changes. This gave the team a solid collaboration workflow moving forward.

Communication also went well during the sprint. Group messaging helped the team coordinate tasks, troubleshoot GitHub and setup issues, and clarify what needed to be completed. This helped keep the sprint organized and reduced confusion during the setup phase.

Technically, the sprint went well because the team moved beyond setup and completed real core functionality. We created the main classes (Student, Course, Assignment, and Reminder), connected their relationships, and built a working C# console application that allows the user to add courses, add assignments, view assignments, and mark assignments as complete. This represents strong progress for Sprint 1.

- What challenges did your team face?

One of the biggest challenges was getting everyone comfortable with GitHub and the workflow of cloning, committing, and pushing changes. Since not all team members had prior experience, setup took extra time and required troubleshooting.

Another challenge was coordinating roles and responsibilities early in the sprint. At first, it was not completely clear who would focus on setup tasks versus coding tasks, which created some uncertainty. The team also ran into technical issues during the C# project setup, including getting the project structure working correctly and resolving coding/debugging errors. Although these issues slowed progress temporarily, solving them helped the team better understand the project structure and development workflow.

- What could be improved for the next sprint?

For the next sprint, the team can improve by assigning clearer roles and responsibilities earlier. This will help reduce confusion and make it easier to divide work more evenly.

The team can also improve by breaking work into smaller and more specific development tasks with clearer deadlines inside the sprint. That will make progress easier to track and help ensure that functionality is distributed across team members.

In addition, the team should continue improving familiarity with GitHub, project structure, and debugging so less time is spent solving setup issues and more time is spent building features.

- What will you do differently moving forward?

Moving forward, the team plans to divide work more clearly among team members and communicate progress more proactively. This will make collaboration smoother and ensure everyone understands what they are responsible for. The team will also start coding earlier in the sprint now that the environment is set up and the base structure is working. This should allow faster progress on new functionality. Finally, the team plans to build on what was completed in Sprint 1 by expanding the application beyond the current working features. The next steps will likely include improving navigation, adding reminder functionality, and extending the system to better match the full wireframe design.